Sprint 1 (Jun 2 – Jun 15, 2025): Authentication Setup

🎯 Objectives

- Define core data models for users and testing workflow

- Implement database migrations to evolve schema reliably

- Build signup and login REST endpoints

- Secure login with JWT tokens

- Verify end-to-end flow with curl and a Python test script

✅ Deliverables

- Branch & Environment

  - Created feature/sprint1 branch off develop

  - Installed & configured virtualenv, Flask-Migrate, Flask-SQLAlchemy

- Database Schema & Migrations

  - New file backend/extensions.py exposing db & migrate

  - backend/models.py with five SQLAlchemy models:

text

CopyEdit

• User(id, email, password_hash, created_at)

• TestSession(id, user_id, created_at, status)

• TestSessionTask(id, test_session_id, prompt, model_answer, task_index)

• Submission(id, task_id, user_response, submitted_at)

• Annotation(id, submission_id, start_idx, end_idx, feedback, score)

  - Initialized Alembic (flask db init)

  - Generated & applied first migration (flask db migrate … → flask db upgrade)

- Signup & Login Endpoints

  - POST /api/auth/signup (resources/auth.py → Signup)

    - Validates email / password, checks for duplicates

    - Hashes password with Werkzeug, creates new user

    - Returns { id, email } (201 on success, 400 on duplicate)

  - POST /api/auth/login (resources/auth.py → Login)

    - Verifies credentials with check_password_hash

    - Issues a JWT (flask-jwt-extended) via create_access_token

    - Returns { access_token } (200 on success, 401 on failure)

- App Wiring (backend/app.py)

  - Configured SQLALCHEMY_DATABASE_URI, JWT_SECRET_KEY

  - Initialized extensions:

python

CopyEdit

db.init_app(app)

migrate.init_app(app, db)

jwt = JWTManager(app)

  - Set up Flask‐RESTful API and registered resources:

python

CopyEdit

api = Api(app)

api.add_resource(Signup, '/api/auth/signup')

api.add_resource(Login,  '/api/auth/login')

  - Added a simple health check: GET /health → { status: 'ok' }

- Testing & Validation

  - cURL: exercised both endpoints via carefully quoted commands

  - Python script (test_login.py):

python

CopyEdit

import requests

resp = requests.post(

"http://127.0.0.1:5000/api/auth/login",

json={"email":"test@example.com","password":"secret"}

)

print(resp.status_code, resp.json())

  - Confirmed 201 on signup and 200 + valid JWT on login